TEAM ZERO

Test

Plan

| ■ Basant Hany | ■ Mohannad Nader |
| --- | --- |
| ■ Yousef Khaled | ■ Amr Ahmed |
| ■ Rofaida Hossam | ■ Rokia Ahmed |

Contents

This plan explains how Team Zero will test the e-commerce sites and public APIs we picked for our graduation project: what is covered, how we do it, where, and by when. Click any section title below to jump straight to it.

1	Introduction & Objectives

What this plan is for and what we want to get out of it.

2	Scope of Testing

What we will test (login, cart, checkout, APIs) and what we won’t.

3	Testing Approach & Strategy

How the work is split between manual, automation, API and database testing.

4	Test Environment

Machines, operating systems, browsers and the sites we test against.

5	Test Deliverables

What we hand in: test cases, scripts, bug reports and the final report.

6	Dependencies & Assumptions

What we rely on, mainly internet access and the public sites staying up.

7	Risk Management

What could go wrong and what we will do about it.

8	Test Schedule & Delivery Milestones

Deadlines for each phase, including the November 6 manual testing delivery.

9	Roles and Responsibilities

Who does what in Team Zero.

1.  Introduction & Objectives

1.1 Introduction

This document describes how Team Zero will test the web shops and public APIs we chose for our training and graduation project: SauceDemo, Automation Exercise, BStackDemo, and the ReqRes and Fake Store APIs. We will go through the main user flows (login, product catalog, cart and checkout) and the backend endpoints behind them, and report every defect we find.

1.2 Testing Objectives (SMART Criteria)

| Objective | Goal |
| --- | --- |
| Functionality | Every core shop workflow and API endpoint is tested and runs without critical defects. |
| Automation & API Coverage | Selenium scripts for the main regression flows, plus Postman / REST Assured collections for the API CRUD operations. |
| Reliability & Performance | Pages and API responses stay stable under normal test conditions. |
| Time-Bound | Manual testing is submitted by November 6, 2026. Automation, API and database testing follow one after another. |

2.  Scope of Testing

2.1 In-Scope (What will be tested)

| Module / Area | What we test |
| --- | --- |
| User Authentication | Valid and invalid login, logout, registration, and token-based authentication (ReqRes and Automation Exercise). |
| Product Catalog & Search | Browsing products, sorting and filtering, and opening item details on SauceDemo, BStackDemo and Automation Exercise. |
| Shopping Cart Operations | Adding items, changing quantities and removing products. |
| Checkout & Order | Entering billing and shipping details, reviewing the order summary and completing a purchase. |
| API Testing | CRUD operations, status codes and response payloads on ReqRes and Fake Store API. |

2.2 Out-of-Scope (What will NOT be tested)

| Excluded Item | Reason / How we handle it |
| --- | --- |
| Real Payment Gateway Transactions | No real-money payments through third-party gateways. We use mock payment processors instead. |
| Native Mobile Binaries | Native mobile apps are not tested. Mobile coverage is limited to responsive web in the browser, plus the REST APIs. |
| Extreme Load & Stress Testing | No high-concurrency stress tests beyond normal functional performance checks. |

3.  Testing Approach & Strategy

We will work in phases and use four types of testing:

| Testing Type | Approach & Tools | Target System |
| --- | --- | --- |
| Manual Testing | Exploratory testing, UI/UX checks, boundary value analysis and execution of written test cases. | SauceDemo & Automation Exercise |
| Automation Testing | Selenium WebDriver regression suites that run complete user journeys end to end. | Automation Exercise / BStackDemo |
| API Testing | Postman and REST Assured collections that check each endpoint. | ReqRes & Fake Store API |
| Database Testing | Checking that data and record states in the backend match what users did in the app. | Project Backend DB |

4.  Test Environment

| Resource | Details / Target URLs |
| --- | --- |
| Hardware | Team workstations with 8 GB+ RAM and a Core i5/i7 processor. |
| Operating Systems | Windows 11, macOS and Linux. |
| Browsers | Google Chrome (latest), Mozilla Firefox and Microsoft Edge. |
| Target Web Applications | www.saucedemo.com automationexercise.com bstackdemo.com |
| Target REST APIs | reqres.in fakestoreapi.com |

5.  Test Deliverables

| Deliverable | Description & Format |
| --- | --- |
| Test Plan Document | This document: scope, strategy and schedule. |
| Test Cases Documentation | Manual test cases in Excel or TestRail, with steps and expected results. |
| Automation Scripts | Selenium WebDriver repository and Postman API collections. |
| Defect Reports | Bug logs with severity, steps to reproduce and screenshots. |
| Test Summary Report | Final report written once all testing phases are done. |

6.  Dependencies & Assumptions

| Dependency / Assumption | Impact & How we manage it |
| --- | --- |
| Network Connectivity | We need a stable internet connection to reach the public practice sites (SauceDemo, Automation Exercise, ReqRes). |
| Environment Stability | We assume the public sandbox sites stay online and don’t change structurally while we test. |

7.  Risk Management

| Potential Risk | Impact | Mitigation |
| --- | --- | --- |
| Public Website Downtime / Network Latency | High | Switch to another approved site (SauceDemo, Automation Exercise or BStackDemo). |
| Timeline Pressure for Automation/API Phases | Medium | Hold the November 6 deadline for manual testing, so automation, API and database work each get their own sprint afterwards. |
| Team Resource Coordination | Medium | Clear task split and regular sync-ups between team members. |

8.  Test Schedule & Delivery Milestones

| Phase / Milestone | Target Deadline |
| --- | --- |
| Manual Testing Delivery | Completed and submitted by Friday, November 6, 2026. |
| Automation Testing Phase | Submitted once the Selenium scripts are finished. |
| API Testing Phase | Delivered once the Postman / REST Assured collections are finished. |
| Database Testing Phase | Delivered once the backend data validation tasks are finished. |

Key date:  manual testing must be submitted by Friday, November 6, 2026.

9.  Roles and Responsibilities

| Team Role | Responsibilities |
| --- | --- |
| QA Lead / Coordinator | Owns the test plan, coordinates milestone submissions and tracks overall progress. |
| Manual Testers | Write test cases, run exploratory checks on SauceDemo and Automation Exercise, and log defects before November 6. |
| Automation & API Engineers | Build the Selenium scripts and Postman collections once manual testing is done. |
| Database Testers | Check backend database states and record integrity. |